Group 8 Iteration 3 Retrospective

#### Tanvi Jain, Jordan Tiu, Nathanael Goertzen, Alec Shern

### What went right?

We made some headway with making a rough outline for our database. Some headway was also made with web pages and learning how to utilize github for branching. Also learned how models work a bit more relating to MVC, and are making progress on learning how to make the login page work with the database.

### What went wrong?

The social distancing policies caught us all off guard, and as a result, we were unable to work with as much vigor as beforehand. Some of us have spent a considerable amount of time finding or making a quiet workspace in order to get our iteration tasks done, and this has resulted in a near halting of progress during iteration 3. Also, there now exists a lack of meaningful face-to-face meeting time in order to resolve issues that arise with the project.

### What risks were missed?

One big risk we did not foresee being such a problem is not being able to meet face-to-face. It is much more difficult to get points across and get work done with it being online only. A roadblock with the database has become apparent that needs to be addressed so other parts of the project can move forward.